# Ethnoir V1 Website — Final Production Reconciliation & Developer Implementation Notes — September 2026

## Purpose

This memo records only the final production actions and verifications arising from the reconciled governing documents. It does not replace the Website Strategy & Information Architecture, Approved V1 Copy, Visual & Build Specification, VRL Public Case Study or Build & Launch Register.

# A. Changes to implement now

Implement now — Preserve the approved primary navigation. Venture Readiness Lab remains a child page under Our Work; do not add it to primary navigation.

Implement now — Confirm the approved internal routes: Home → Our Work → VRL case; For Organizations → VRL case where the approved copy calls for it; Our Work preview → full VRL case; VRL case → For Organizations and Venture Readiness Check-In; relevant pages → Contact.

Implement now — Add the Deana Marshall testimonial module to the full VRL case after Participant-reported experience and before Where the pilot fell short—and what that changed. Use the exact approved excerpt and attribution in section D.

Implement now — On the Check-In explainer page, route Start the Check-In to https://tally.so/r/XxEDD4. Home and primary navigation must continue to route to the explainer page, not directly to Tally.

Implement now — Use the cleaner prominent VRL fact strip: 6 weeks | 6 active founders reached Week 6 | 5 independently reviewed and confirmed deliverables. Retain 32 of 36 attendance deeper in the case narrative.

No change — Preserve the approved quiet editorial system, Source Serif 4 + Public Sans typography, approved wordmark, Parchment / Tidal Ink / Deep Teal palette and restrained evidence presentation.

# B. Confirmed decisions

No change — Positioning, audience architecture, sitemap, primary navigation, Check-In positioning and evidence boundaries remain approved and unchanged.

Implement now — The build uses the confirmed custom-coded Ore/Moyocode implementation and agreed Founder-controlled hosting, domain and handoff arrangement. The earlier Framer recommendation is superseded; Framer is not a production dependency unless separately approved.

No change — The Founder-approved V1 wordmark and supplied production files remain the only approved website wordmark.

Implement now — Current Tally destination: https://tally.so/r/XxEDD4.

Implement now — Deana Marshall / Marshall Arts Media Group testimonial permission is confirmed by email for attributed public use, subject to faithful excerpt selection.

No change — Direct Tally links used in controlled research invitations are a separate testing route and do not change the public website architecture.

# C. Remaining launch dependencies

Verify before launch — Complete Check-In handoff QA: website CTA → Check-In explainer page → Tally → submission → Airtable/scoring → Make routing → MailerLite result/output and email delivery. Verify on desktop and mobile. Technical success is not evidence of diagnostic validity.

Verify before launch — Confirm production contact-form submission, validation, failure state, confirmation state, monitored delivery, spam handling and fallback.

Verify before launch — Confirm support and privacy/data-use wording accurately reflects Tally, Airtable, Make, MailerLite, contact-form processing, hosting, analytics and any other implemented processor. Obtain appropriate review without inventing legal conclusions.

Verify before launch — Confirm the approved NC IDEA acknowledgment and any grant-required logo placement. Do not imply endorsement.

Verify before launch — Confirm page-specific titles, descriptions, Open Graph/social metadata, canonical URLs, sitemap, robots, production indexing, HTTPS/preferred domain, redirects/404 behavior and broken links.

Verify before launch — Complete keyboard, focus, semantic-heading, form-label, alt-text, contrast, reduced-motion and responsive QA against the WCAG 2.2 AA target.

Deferred — Documentary VRL imagery. Launch without it unless participant, photographer, identifier and branding/rights clearance is complete.

Deferred — Analytics if the provider, account, events and consent posture have not been explicitly decided.

# D. VRL implementation

No change — Full case remains nested under Our Work and governed by Venture Readiness Lab — Public Case Study.

Implement now — Our Work preview CTA: Read the full case study, or the already approved equivalent, linking to the full child page.

Implement now — Participant perspective module:

“This accountability has really helped me prepare. … the accountability from participating in this program is the reason I have training now.”

— Deana Marshall, Marshall Arts Media Group

Participant-reported experience

Implement now — Visually distinguish the testimonial from verified implementation facts, independently reviewed outputs, Ethnoir interpretation and downstream outcomes. Do not use the additional-clients statement as evidence that VRL caused client growth.

No change — Preserve the evidence boundary. The case may establish delivery, participation, attendance, reviewed outputs, participant-reported experience and implementation learning. It may not claim effectiveness, causality, sustained capability, improved decision quality, revenue or capital outcomes, diagnostic validity, scalability, institutional outcomes or impact.

Verify before launch — Related paths must point to For Organizations and the corporate Venture Readiness Check-In explainer page without implying that VRL validated the Check-In or produced an institutional outcome.

# E. Check-In implementation

No change — Public route: Ethnoir website → Venture Readiness Check-In explainer page → Start the Check-In → Tally.

Implement now — Use https://tally.so/r/XxEDD4 only for the Start the Check-In handoff.

No change — Keep the explainer content covering purpose, intended use, potential fit, areas considered, what the user receives, limitations, privacy/data use, support and external handoff.

No change — Do not alter Check-In questions, scoring, result logic, Tally, Airtable, Make or MailerLite as part of the website build.

Verify before launch — Test the complete workflow and ensure analytics do not capture sensitive form information.

# F. Final QA before launch

Verify before launch — Navigation and internal links follow the approved routes and contain no placeholder or staging destinations.

Verify before launch — Essential content is available without animation; reduced-motion behavior works.

Verify before launch — Evidence states remain distinguishable without color alone and in screen-reader order.

Verify before launch — Mobile layouts preserve hierarchy, readable line lengths, usable buttons/forms and appropriate evidence-strip behavior.

Verify before launch — Staging remains noindex. Production removes staging restrictions and uses correct canonical, robots and sitemap settings.

Verify before launch — Founder/admin ownership, code/site files, hosting access, domain control, credentials, backup/rollback and maintenance handoff are documented.

# Change log

Website Strategy & Information Architecture — added final routing clarification; no architecture or positioning change.

Approved V1 Copy — recorded the verified Tally destination, added the cleared Deana participant-perspective module and simplified the prominent VRL fact strip while retaining attendance evidence deeper in the case.

VRL Public Case Study — added the exact cleared testimonial and adopted the cleaner prominent 6 / 6 / 5 fact strip; no claim boundary changed.

Visual & Build Specification — marked the Framer recommendation as superseded, recorded the custom-coded implementation approach, Tally destination and Deana-specific permission exception; general clearance rules remain.

Build & Launch Register — updated platform, Check-In destination and testimonial status; retained forms, workflow, privacy, analytics, recognition and production QA as dependencies.

Publication Verification Register — recorded Deana’s permission, exact excerpt, attribution and evidence boundary; no other participant asset was cleared.