# Ethnoir Website Build and Launch Register

## Purpose

This is the working website-management record for Ethnoir Website V1. It tracks open decisions, assets, verification, operational dependencies, page status, blockers, and implementation decisions. It may be updated throughout production. It does not replace the three governing website documents or the upstream Ethnoir Foundation Brief.

## Status framework

- Approved - governing decision is closed.

- Production pending - direction is approved, but the final asset still needs creation.

- Verification pending - wording, fact, claim, attribution, or permission requires confirmation.

- Operational dependency - a system or process must be working before publication.

## Remaining Founder decisions

| Item | Current status | Decision needed | Owner | Notes |
| --- | --- | --- | --- | --- |
| Platform | Verification pending | Use the confirmed Ore/Moyocode custom-coded implementation and Founder-controlled hosting/domain handoff | Founder | The earlier Framer recommendation is superseded. The confirmed approach is a custom-coded Ore/Moyocode build with Founder-controlled hosting, domain and handoff. |
| Production wordmark | FOUNDER APPROVED — V1 PRODUCTION ASSETS COMPLETE | Closed — Founder-approved Fraunces SemiBold V1 wordmark | Founder | Fraunces SemiBold, title case; Canva source spacing -20; separate from the Source Serif 4 and Public Sans website typography system. |
| Favicon and small mark | Deferred; not part of V1 | Approve final small-size asset after testing and appropriate distinctiveness and clearance review | Founder | Must be derived from the finalized wordmark. No E from concept imagery is approved production artwork. |
| Founder portrait | Production pending | Select or approve publication-ready portrait | Founder | Confirm crop, resolution, and public use. |
| Lab imagery | Verification pending | Select imagery after participant and photographer permissions are confirmed | Founder | Do not publish uncleared images. |
| Public contact information | Verification pending | Confirm published email and fallback route | Founder | Required before final Contact implementation. |
| Analytics posture | Verification pending | Approve V1 analytics scope and consent approach | Founder | Keep collection proportionate. |

## Production-pending assets

| Asset | Status | Owner | Dependency or acceptance condition |
| --- | --- | --- | --- |
| Approved Fraunces SemiBold Ethnoir wordmark | FOUNDER APPROVED — V1 PRODUCTION ASSETS COMPLETE | Design and Founder | All six required SVG/transparent-PNG exports and the editable-master record with durable Canva source link are present in Ethnoir — V1 Wordmark Production Assets. Technical production QA is complete. The approximately one-pixel Monochrome canvas-position discrepancy is non-substantive and requires no correction unless it creates a visible implementation issue. Use this folder as the developer source and complete normal in-context implementation QA. |
| Derived favicon and small mark | Deferred; not part of V1 | Design and Founder | Derived from approved wordmark; passes small-size testing and appropriate distinctiveness and clearance review. |
| Founder portrait | Production pending | Founder | Publication-ready file and crop approved. |
| Lab imagery | Production pending | Founder | Suitable image files identified after permission verification. |
| Responsive site implementation | Production pending | Build | Conforms to approved copy and visual specification. |
| Page metadata and social-sharing images | Production pending | Build | Facts, titles, descriptions, images, and URLs verified. |

## Verification-pending facts claims and permissions

| Item | Status | What must be confirmed | Owner |
| --- | --- | --- | --- |
| Lab participant and completion facts | Verification pending | Final wording, source records, denominators, and public suitability | Founder or evidence owner |
| Five structural deliverables | Verification pending | Exact deliverable descriptions and basis for independent verification | Founder or evidence owner |
| Participant quotations and testimonials | Verification pending | Exact wording, attribution preference, and publication permission | Founder |
| Participant names | Verification pending | Explicit public-use permission | Founder |
| Lab photographs and video | Verification pending | Participant, photographer, and organizational permissions as applicable | Founder |
| NC IDEA and ENGAGE names or logos | Verification pending | Accurate relationship description and public-use permission | Founder |
| Other organization names and logos | Verification pending | Accuracy, attribution, and permission | Founder |
| Founder education and professional experience | Verification pending | Exact titles, institutions, dates where used, and attribution | Founder |
| Quantitative public claims | Verification pending | Source, definition, denominator, limitations, and approved wording | Evidence owner |
| Check-In screenshots or artifacts | Verification pending | Current-state accuracy, privacy review, and publication permission | Product owner |

## Operational dependencies

| Dependency | Status | Required outcome | Owner |
| --- | --- | --- | --- |
| Venture Readiness Check-In URL and live status | Operational dependency | Current Tally URL confirmed as https://tally.so/r/XxEDD4; verify the website explainer route, complete end-to-end user path and responsible traffic posture | Product owner |
| Check-In output delivery | Operational dependency | Results or next-step delivery works reliably | Product owner |
| Check-In automation dependencies | Operational dependency | Required integrations and failure handling work | Product owner |
| Check-In support route | Operational dependency | A monitored support route is published and tested | Product owner |
| Contact form | Operational dependency | Submission, validation, notification, storage, and confirmation work | Website owner |
| Inquiry routing | Operational dependency | Institutional, collaboration or referral, Check-In support, and general inquiries reach the correct owner | Website owner |
| Public contact route | Operational dependency | Published email or fallback route is active and monitored | Founder |
| Privacy legal and data-use materials | Operational dependency | Required notices are approved and linked at each collection point | Founder and appropriate reviewer |
| Analytics and cookies | Operational dependency | Implemented behavior matches approved analytics and consent posture | Website owner |
| Third-party processors | Operational dependency | Forms, Check-In, analytics, email, embeds, and hosting are documented accurately | Website owner |
| Accessibility QA | Operational dependency | Keyboard, contrast, focus, labels, errors, responsive behavior, and media alternatives are tested | Build |
| Custom domain and production plan | Operational dependency | Paid plan activated only when needed for production or custom-domain launch | Founder and build |

## Build status by page

| Page | Strategy | Copy | Visual specification | Build | Verification | Launch status |
| --- | --- | --- | --- | --- | --- | --- |
| Home | Approved | Approved | Approved | Not started | Claims and media pending | Not ready |
| About | Approved | Approved | Approved | Not started | Founder facts and portrait pending | Not ready |
| For Organizations | Approved | Approved | Approved | Not started | Claims and inquiry route pending | Not ready |
| Our Work | Approved | Approved | Approved | Not started | Lab facts, permissions, and artifacts pending | Not ready |
| Venture Readiness Check-In | Approved | Approved | Approved | Not started | Product URL, status, privacy, and support pending | Not ready |
| Contact | Approved | Approved | Approved | Not started | Form routing, contact details, and privacy pending | Not ready |
| Privacy legal and data use | Approved as required scope | Not drafted | Approved requirements | Not started | Appropriate review pending | Not ready |

## Pre-build blockers

- Founder approval of the production platform. Current recommendation is Framer Basic; approval remains pending.

- Confirmation of the build environment and ownership.

- Access to the approved V1 copy and visual specification.

- Access to the Founder-approved V1 wordmark production files for initial assembly.

- Identification of available media so layouts do not depend on unverified assets.

The wordmark design, exports, editable-source record, storage, access, and technical production QA are complete. Optional imagery, legal text, operational systems, and paid plan activation may remain open during internal build, provided placeholders are clearly marked and nothing is published prematurely.

## Pre-launch blockers

- Platform approved and production plan activated when needed.

- Approved wordmark production files implemented and checked across required placements and breakpoints. A standalone/derived E remains deferred and is not required for V1.

- All published claims, facts, names, logos, testimonials, photographs, screenshots, and artifacts verified and cleared.

- Check-In readiness and traffic posture confirmed.

- Contact forms, routing, confirmation, fallback contact route, and monitoring tested.

- Privacy, legal, and data-use notices completed and linked.

- Analytics, cookies, embeds, email capture, and third-party processors aligned with the notices.

- Accessibility and responsive QA completed.

- Final content, link, metadata, domain, security, and end-to-end launch checks completed.

## Implementation decision log

| Date | Decision | Status | Owner | Rationale and affected documents |
| --- | --- | --- | --- | --- |
| To be recorded | Platform selection | Pending | Founder | Recommendation is Framer Basic; no paid plan is authorized yet. |
| To be recorded | Build-environment start | Pending | Founder and build | Free Framer environment may be used for development and review. |

## Current platform recommendation

Current implementation approach: custom-coded build by Ore/Moyocode.

Founder approval: Confirmed.

Framer Basic appears sufficient for the V1 multipage corporate site and modest future CMS or Insights use while keeping recurring cost materially lower than Framer Pro. Framer Pro should not be purchased unless an actual implementation requirement emerges that justifies the upgrade. Development and review may begin in Framer's free environment, with a paid plan activated only when required for production or custom-domain launch.

No purchase or paid-plan activation is authorized by this register

## Wordmark production status

- Wordmark direction — Approved

- Production wordmark — FOUNDER APPROVED; V1 PRODUCTION ASSETS COMPLETE

- Derived E — Deferred; not part of V1

- AI explorations — Reference only; not production artwork or approved copy

The production authority is Ethnoir Production Wordmark Brief — V1. The Visual & Build Specification has been reconciled to the approved V1 asset.

## Asset audit update — 2026-09-11

Production wordmark — FOUNDER APPROVED — V1 PRODUCTION ASSETS COMPLETE. Technical production QA is complete; the six exports and governing editable-source record are stored in Ethnoir — V1 Wordmark Production Assets, which is the developer source. No wordmark-production dependency remains. Complete normal placement and responsive QA during website implementation.

Derived E / favicon — Deferred and not part of V1. No prior concept E is approved. Do not begin a standalone-E, favicon, or social-avatar system through this production closure.

Founder portrait — Needs Founder review. Possible personal photographs exist, but no clearly approved, current, publication-ready portrait has been identified. Optional for V1 and not a launch blocker.

Lab photography — Permission/rights verification required. No clearly identified, publication-cleared Lab photograph was found. Optional; the site may launch without it.

Lab artifacts — Needs Founder review and, for participant-created work, editing/anonymization plus publication permission. Generic master canvas sketches may be considered after ownership, accuracy, and privacy review. Optional and not a launch blocker.

Check-In screenshot — Verification pending. No current screenshot was located. Optional; capture only after current interface, operational status, and privacy are cleared.

Partner logos — Permission/rights verification required. Omit unless a specific logo materially clarifies a relationship and is cleared; no logo wall is needed.

Historical Ethnoir logos, AI concept-board assets, readiness graphics, prior-professional imagery presented as Ethnoir evidence, and decorative stock imagery — Historical/reference only or do not use for V1.

Social-sharing image — Production pending but optional for build. Resolve before launch only if required by the chosen implementation; keep it typography-led and based on the approved production identity.

All V1 pages should remain primarily typography-led. Home requires the site-wide identity treatment; About, For Organizations, Our Work, Venture Readiness Check-In, and Contact require no page-specific image to launch. The Check-In live route remains an operational dependency separate from imagery.

## Publication verification update — 2026-09-11

Verified for publication: Lab delivery dates; six-week virtual format; six active founders; all six reaching the final session; five independently reviewed and confirmed structural deliverables; six sessions and two office hours; aggregate participant-experience and program-learning themes; one-pilot and founder-facing evidence boundaries; Olajumoke Michael’s Founder role; and Bpeace U.S. Program Manager title and multi-state program context.

Founder decisions applied: “Ethnoir was founded in 2025”; “Ethnoir is based in Winston-Salem, North Carolina”; approved Founder title and education wording. Numeric years-of-experience wording is excluded from V1.

External or permission verification required: NC IDEA logo implementation under grant guidelines, and every organization logo, testimonial, named participant, image or participant artifact selected for publication.

Approved copy corrections completed: timing-neutral deliverable wording and revised financial-visibility wording inserted; NC IDEA acknowledgment inserted; Winston-Salem wording resolved; four-to-six-minute Check-In estimate removed.

Operational publication dependency: active Check-In access, Tally handoff, result delivery, automation, privacy behavior and support route must pass current end-to-end verification before publication as working functions.

The Founder-approved factual corrections have been applied to the Approved V1 Copy; no unrelated copy refinements were made.

## Targeted institutional-proposition integration

Status: Approved website integration; institutional proposition remains untested.

### Change log

Existing page/section | Existing language or function | Recommended change | Reason | Website affected | Timing

Strategy / institutional arena | Exploratory institutional posture | Record the proposed institutional application, evidence boundary and consent/privacy dependency | Prevent strategic possibility from reading as demonstrated capability | EthnoirConsulting.com | Now

Home / institutional preview | General institutional invitation | Add a short preview of diagnostic and implementation-focused approaches and the developing institutional application | Clarify direction without placing the full model on Home | EthnoirConsulting.com | Now

For Organizations / institutional proposition | Challenge-led invitation | Add intended partner value, a six-step potential application, explicit untested boundary and Federal Reserve evidence placeholder | Make the proposition understandable while separating it from results | EthnoirConsulting.com | Now; external evidence after verification

Our Work / Venture Readiness Lab | Primary Ethnoir proof case | Add the approved case-study completion structure and mark unsupported fields pending | Preserve the distinction between delivered work, evidence, learning and unverified outcomes | EthnoirConsulting.com | Structure now; complete after fuller VRL case study

About / venture-development lens | Context-sensitive approach | Add that venture conditions should be understood before assuming capital is the answer | Sharpen the strategic lens without creating a universal rule | EthnoirConsulting.com | Now

Check-In / lower-page use | Founder-facing product explanation | Add current founder application, proposed institutional application, untested status and consent/privacy/data-governance boundary | Clarify possible institutional use without redesigning the product | EthnoirConsulting.com | Now; institutional use after partner testing and governance design

Visual specification / evidence presentation | General evidence hierarchy | Add implementation guidance distinguishing external context, Ethnoir evidence and unproven proposition | Prevent visual hierarchy from implying proof or endorsement | EthnoirConsulting.com | Now

### New evidence and launch dependencies

Complete the fuller Venture Readiness Lab case study before publishing any pending case-study finding or design-change claim.

Verify the specific Federal Reserve source, exact wording and relevance before replacing the editorial placeholder; do not use it as proof that Ethnoir’s model works.

Keep institutional segmentation, placement, referral and capability-change value framed as designed, potential or proposed until partner deployment is tested.

Before any institutional use of founder-level diagnostic information, establish appropriate consent, privacy and data-governance design.

Do not publish the editorial case-study or Federal Reserve placeholders as visitor-facing copy.

## No changes were made to OlajumokeMichael.com; only future personal-site implications were recorded in the website strategy.Venture Readiness Lab case-study integration

### Content and authority status

VRL Evidence Authority — Complete. The Venture Readiness Lab — Evidence-Backed Case Study Record remains the evidence authority.

VRL Public Case Study — Founder Approved. The source document remains the public case-study content authority and is not repurposed as the build register.

Website Copy Integration — Complete. The Approved V1 Copy now includes the approved Our Work preview and the Founder-approved long-form case as an Our Work child page.

### Architecture status

Full case-study child page under Our Work — Approved implementation clarification. No new primary-navigation item is created.

Case-Study Build/Implementation — Production pending until the page, route and internal links are implemented in the website build.

### Approval and dependency status

NC IDEA acknowledgment wording — Approved: “This activity received support from NC IDEA.”

NC IDEA logo implementation — Launch dependency. Confirm and implement the grant-required prominent placement; text acknowledgment alone is insufficient.

Case-study responsive/layout QA — Launch dependency. Test the At-a-glance strip, both process sequences, evidence distinctions, learning blocks, Evidence Boundary and related paths across supported breakpoints.

Case-study link and route QA — Launch dependency. Confirm the Our Work preview links to the full child page and that related paths return correctly to For Organizations and the Venture Readiness Check-In.

Evidence-label and accessibility QA — Launch dependency. Verified evidence, participant-reported evidence and learning must remain distinguishable without color alone and in screen-reader order.

Documentary imagery — Optional, not a launch blocker. The case must be built without relying on participant imagery. Use the Week 6 cover only after branding/rights review; use cohort screenshots only after participant permission and identifier treatment.

### Claims boundary

The build must not introduce institutional outcomes, institutional deployment results, Check-In validation, diagnostic validity, impact, causation or downstream effects not established by the approved ca

Final production reconciliation — September 2026

Confirmed decisions

• Platform: Custom-coded implementation by Ore/Moyocode under the agreed Founder-controlled hosting, domain and handoff arrangement. Earlier Framer recommendation is superseded; no Framer plan or subscription is required by the governing build decision unless separately approved later.

• VRL architecture: Child page under Our Work; no primary-navigation item.

• Check-In public route: website → Check-In explainer page → Start the Check-In → https://tally.so/r/XxEDD4.

• Wordmark: Founder-approved V1 production assets remain implementation-ready.

• Deana Marshall / Marshall Arts Media Group testimonial: permission confirmed by email; approved for attributed public use subject to faithful final excerpt selection.

Remaining operational dependencies

• Verify the complete Check-In handoff: site CTA → explainer page → Tally → submission → Airtable/scoring → Make routing → MailerLite result/email delivery; confirm support and privacy information and ensure analytics do not capture sensitive form data. Successful operation is not diagnostic validation.

• Test production contact-form delivery, validation, error state, confirmation state, spam handling and monitored fallback.

• Confirm actual analytics provider/account/events before recording implementation; otherwise keep analytics deferred.

• Confirm privacy/data-use notices accurately identify implemented processors; no legal conclusion is recorded here.

• Confirm NC IDEA acknowledgment and any grant-required logo placement without implying endorsement.

• Lab documentary imagery remains optional and unavailable unless separately cleared.

Change log

• Platform selection: Framer Basic pending → custom-coded Ore/Moyocode implementation confirmed.

• Check-In URL: operational destination pending → Tally URL confirmed; end-to-end QA remains open.

• Participant quotation permission: general pending → Deana testimonial resolved as one specific exception.

• Forms, analytics, privacy, NC IDEA logo/recognition and production QA remain operational dependencies.

se. Institutional segmentation, partner routing, program placement, resource allocation and institutional capability change remain future testing questions.